Shenzhen Stock Exchange Trading and Settlement System on August 10, 2024

Full network testing solution

- Testing purposes

In order to ensure the smooth implementation of the daily quota display adjustment of Hong Kong Stock Connect , the Shenzhen Stock Exchange (hereinafter referred to as SZSE) and the Shenzhen Branch of China Securities Depository and Clearing Co., Ltd. (hereinafter referred to as China Clearing Shenzhen Branch) plan to organize a full network test on August 10 , 2024 , to test the correctness of the technical systems of all market participants by simulating the entrustment declaration, transaction return, market information reception, stock and fund clearing and delivery and other business processing processes of Shenzhen Stock Exchange securities and Hong Kong Stock Connect ( hereinafter referred to as Hong Kong Stock Connect ) securities under Shenzhen - Hong Kong Stock Connect. After the test is completed, the technical system related to the daily quota display adjustment of Hong Kong Stock Connect will not be put online for the time being.

- Test units

- Shenzhen Stock Exchange

- Hong Kong Exchanges and Clearing Limited

- China Securities Depository and Clearing Corporation Shenzhen Branch

- Shenzhen Securities Communications Co., Ltd.

- member unit

- Fund Management Company

- Other trading participants of Hong Kong Stock Connect

- Clearing Participants

- Other related units

- Test content

The Shenzhen Stock Exchange's trading system and settlement system simulated the trading and settlement on T-day ( August 10, 2024 ) , and the Hong Kong Stock Connect securities simulated half-day trading on T-day and settlement on T-day .

- T-day test content

Market Participant Technical Systems:

Simulate the entrustment declaration of daily trading and non-trading business of Shenzhen Stock Exchange securities (including spot, options, etc.) and Hong Kong Stock Connect securities, and receive transaction returns and real-time market information. Carry out entrustment declaration, market information query, transaction inquiry and data download through the trading terminal.

the share and fund clearing and delivery business processing of Shenzhen Stock Exchange securities (including spot, options and other products) and Hong Kong Stock Connect securities.

the Hong Kong-Shenzhen Stock Connect market is received, processed and displayed, mainly verifying the newly added value of the Amount Status (AmountStatus) field .

- Recovery Verification Test Content

Market Participant Technical Systems:

The transaction gateway, market gateway, and file gateway use the same configuration as the production system on August 12, 2024 to connect to the transaction and related systems. Simulate the entrustment declaration of daily trading, non-trading and other businesses of Shenzhen Securities, receive transaction returns and real-time market information, and verify the correctness of its own system.

- Test schedule

8:30 to 16:30 on August 10, 2024 (Saturday) (including recovery verification test) .

The specific arrangements for the Shenzhen Stock Exchange's securities trading and settlement business test are detailed in the table below:

| T-day test matters (simulated T-day August 10, 2024 ) |  |  |
| --- | --- | --- |
| time | Main test items | Key test contents of participating units |
| Before 9:00 | In the morning, the T-day static transaction reference information file, PCF file, information announcement, and shareholder meeting information file are issued. | Receive and load static transaction reference information files, PCF files, information announcements, and shareholder meeting information files |
| 9:00-12:00 （10:30-10:35 Closed at noon) | Set up Futian Center as the main center and Nanfang Center as the backup center to receive daily transactions, non-transactions and other commissions | Daily trading and non-trading businesses of Shenzhen Stock Exchange securities (including spot, options and other products) and Hong Kong Stock Connect securities . Around 10:00, a failure of the dedicated WAN access line of the Southern Center was simulated. Around 10:40, the dedicated WAN access line of the Southern Center was restored to normal. Please observe and record the phenomenon carefully . |
| 9:00-12:00 | D-COM business declaration |  |
| 12:00-13:30 | China Securities Depository and Clearing Corporation Shenzhen Branch simulates stock fund clearing and settlement on T day |  |
| After 13:30 | China Securities Depository and Clearing Corporation Shenzhen Branch sends T-day settlement data | Receive settlement data |
| Entrustment declaration time for each business platform |  |  |
| platform | Entrustment declaration time | Remark |
| Spot centralized bidding trading platform | 9:15-9:25,9:30-10:30,10:35-11:30 | Opening at 9:25, continuous bidding starts at 9:30 |
| Comprehensive financial service platform | 9:15-10:30,10:35-12:00 | The trading time for after-hours pricing is 11:35-12:00 |
| Derivatives centralized bidding trading platform | Same as the spot centralized bidding trading platform | The deadline for declaration of option combination strategy margin and ordinary position and covered call position transfer business is 11:45 |
| Non-transaction processing platform | 9:15-10:30,10:35-11:30 | The deadline for reporting options-related business is 12:00 |
| Fixed Income Trading Platform | 9:00-10:30,10:35-12:00 | The opening matching time for matching transactions is 9:15-9:25, and the continuous matching starts at 9:30 |
| OTC Business Platform | Not participating |  |

| Resumption verification test matters (simulation date: August 10, 2024 ) |  |  |
| --- | --- | --- |
| time | Main test items | Key test contents of participating units |
| 1 5 : 25 ago | Restore the system environment and prepare to restore the data environment for verification testing |  |
| 1 5 : 25 ago | Publish transaction reference information files for recovery verification testing through the file gateway. | Receive and load transaction reference information files |
| 1 5 :25-1 6 :30 （16 : 00-16 : 05 Closed at noon) | Set up Futian Center as the main center and Nanfang Center as the backup center to receive daily transactions, non-transactions and other commissions | The trading gateway, market gateway, and file gateway were tested for recovery verification using the same configuration as the production system on August 12, 2024 . |
| 1 After 6:30 | Restore the online production data environment and verify its correctness |  |
| Entrustment declaration time for each business platform |  |  |
| platform | Entrustment declaration time | Remark |
| Spot centralized bidding trading platform | 1 5 :30-1 5 :40,1 5 :45-1 6 :00,1 6 :05-1 6 :20 | at 15:40 , continuous bidding starts at 15:45 |
| Comprehensive financial service platform | 1 5 :30-1 6 :00,1 6 :05-1 6 :30 | The trading time for after-hours pricing is 16 : 25-16 : 30 |
| Derivatives centralized bidding trading platform | Same as the spot centralized bidding trading platform | The deadline for declaration of option combination strategy margin and ordinary position and covered call position transfer business is 16:25 |
| Non-transaction processing platform | 1 5 :30-1 6 :00,1 6 :05-1 6 :20 | The deadline for reporting options-related business is 16:30 |
| Fixed Income Trading Platform | 1 5 :25-1 6 :00,1 6 :05-1 6 :30 | The opening matching time for matching transactions is 15 : 30-15 : 40, and the continuous matching starts at 15:45 |
| OTC Business Platform | Not participating |  |

specific arrangements for the testing of Hong Kong Stock Connect trading and settlement business are shown in the table below:

| step | period | Test content |  |
| --- | --- | --- | --- |
| Shenzhen Stock Exchange Hong Kong Stock Connect T-day half-day trading test arrangement (simulating the trading of the half-day market on T-day August 10, 2024 ) |  |  |  |
| 1 | Start at 9:00 |  |  |
| 2 | 9:00-9:30 | Pre-opening session | The test unit simulates the entrustment declaration of Hong Kong Stock Connect securities trading business, receives transaction returns , and receives and displays real-time market information. |
| 3 | 9:30-12:00 | Continuous Trading Session |  |
| 4 | 12:00-12:10 | Closing Auction Session |  |
| 5 | 12:10-12:45 | Release Hong Kong stock closing price files | Receive Hong Kong stock closing price files |
| August 10, 2024 ) |  |  |  |
| 1 | 8:30-12:00 | D-COM business declaration (Hong Kong Stock Connect corporate actions and non-trading business, etc.) |  |
| 2 | 12:10-13:30 | Southbound Stock Connect Settlement Day-End Processing |  |
| 3 | After 13:30 | China Securities Depository and Clearing Corporation Limited Shenzhen Branch sends the Hong Kong Stock Connect settlement data for T-day |  |

- Test data preparation

- The T-day test and recovery verification test use the closing prices of all securities in the Shenzhen Stock Exchange on August 9, 2024 (Friday) and the share data after the market close as the starting data for transaction settlement.

- The trading gateway, trading unit, binding relationship between trading unit and trading gateway, custody unit, settlement account, securities account, derivative contract account, market maker related information, ETF PD broker list, dealer code, trading entity code, and trader code used in the T-day test are all consistent with the production system on August 12, 2024 (Monday).

- on August 9, 2024 (Friday). All fund managers do not need to upload PCF/IOPV files for testing.

- T-day test fund account balance setting

August 10 , 2024. The balance of Hong Kong Stock Connect settlement reserve accounts will not be adjusted. If adjustments are required, please call China Securities Depository and Clearing Corporation Shenzhen Branch to adjust the account balance. Contact number: 0755-88666429.

- Precautions

- This test includes the trading system, settlement system, and D-COM system (excluding fund transfer business).

- Each participating unit is requested to develop a detailed test plan and operation process based on the actual situation of its own technical system. Before testing, back up the online system and data environment, and then prepare the relevant data for the test on August 10 , 2024. After the test is completed, audit the changes of the online system and restore the data environment to ensure that the production system runs correctly on the next trading day ( August 12, 2024 ).

- will be restored to the production environment after 23:45 on August 10, 2024 (Saturday).

- Before resuming the verification test, trading participants should reset the report record number of their counter system (the specific method can be consulted with their respective software suppliers) so that the report record number in the report synchronization message (Report Synchronization) starts from 1, otherwise they will not be able to receive the order confirmation and transaction report message.

- August 10, 2024 .

- The data in this test is only simulated test data and has nothing to do with actual business. It is not used as the basis for any transaction, non-transaction, account or other business in the production environment.

- Testing requirements

- All member units, fund management companies, other trading participants of Hong Kong Stock Connect , clearing institutions and related units must participate in the test. Those who cannot participate in the test for some reason must fill in the feedback form (see the attachment of the test plan) to explain the reason and notify the Shenzhen Stock Exchange.

- During the test, each participating unit is requested to record the test phenomena and results in detail and check their correctness. If any abnormal phenomenon is found, please report it in time.

- To ensure that all trading participants can conduct the daily quota display adjustment test of Hong Kong Stock Connect in a comprehensive and complete manner , please ensure that the total amount of Hong Kong Stock Connect buy orders declared by all trading participants on the test day does not exceed HKD 500 million (the total amount of Hong Kong stock buy orders available to the trading participants will not be increased after the sale transaction or the cancellation of the buy order), and maintain the Hong Kong Stock Connect order price at a reasonable level (such as 10% above or below yesterday's closing price, not exceeding RMB 1,000). Failure to comply with the test requirements will trigger abnormal trading monitoring or suspension of securities in the Hong Kong market, resulting in the inability to complete the test in some scenarios. If serious consequences are caused, the Shenzhen Stock Exchange will deal with it seriously.

- After the test is completed, each participating unit shall submit a test feedback form (see attachment) before 17:00 on August 10, 2024. You can fill in the feedback form through the "Friendly Links-Online Survey Form" column at the bottom of the homepage of the "Member Business Zone" of the Shenzhen Stock Exchange (the content of the report can be updated) or fill in the feedback form through the Internet address https://survey.szse.cn/v/tech (the content of the report cannot be updated, and the last submission will prevail if multiple submissions are submitted).

- Test contact number

Shenzhen Stock Exchange: 0755-82083510

China Securities Depository and Clearing Corporation Shenzhen Branch : 0755-88666429 (only used during the test period)

、 0755-21899968

Shenzhen Securities Communication Co., Ltd.: 0755-83182222

Feedback form for the full network test of the Shenzhen Stock Exchange trading and settlement system on August 10, 2024

Shenzhen Stock Exchange

China Securities Depository and Clearing Corporation Shenzhen Branch

August 6 , 2024​

# appendix:

Shenzhen Stock Exchange Trading and Settlement System on August 10, 2024

Network-wide test feedback form

| Membership Code (To be filled in by members only) |  |  | Company Name |  |  |
| --- | --- | --- | --- | --- | --- |
| Contact |  |  | contact number (including mobile phones) |  |  |
| Email address |  |  |  |  |  |
| Name of the software developer of the system involved in this business |  |  |  |  |  |
| Do you want to take this test ? |  | ◎Already tested ◎Not tested, reason for not testing : ________ |  |  |  |
| Are the relevant technical systems for adjusting the daily quota display of Hong Kong Stock Connect ready ? |  | ◎ This business is not currently available ◎No modification is required, and it has been assessed that there is no impact on the existing system ◎Needs transformation and the technical system is ready ◎ The technical system needs to be modified but is not ready yet. The expected time of readiness is: ________. After the Shenzhen Stock Exchange's technical system is online, it has been evaluated that all existing businesses can be carried out normally. ◎ The technical system needs to be transformed but it is not ready yet. The expected time of readiness is ________. After the Shenzhen Stock Exchange's technical system is online, it has been assessed that the existing business cannot be carried out normally. Business impact ________, countermeasures: ________. |  |  |  |
| Please fill in the test results of each functional point below (units not participating in the test can leave the following blank , * indicates key test scenarios) |  |  |  |  |  |
| Feedback on the test of adjusting the daily quota display of Hong Kong Stock Connect |  |  |  |  |  |
|  | * Processing and display of the real-time status of the Hong Kong Stock Connect market ( including the Amount Status field, the PosAmt field, etc. ) |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | * Declaration of entrustment and transaction report of Hong Kong Stock Connect business |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | Receiving and processing static transaction reference information files issued in the morning |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | LEVEL1 Market reception and display |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | LEVEL2-1 Market reception and display |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | LEVEL2-2 Market information reception and display |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | Receiving and displaying spot prices |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | Receiving and displaying option quotes |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
| Feedback on the Southern Center WAN Line Failure Drill Test |  |  |  |  |  |
|  | disconnecting the wide area dedicated line of the Southern Center and using the wide area dedicated line of the Futian Center , the correct and stable operation of the system of the participating unit |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | disconnecting the wide area dedicated line of the Southern Center and using the satellite communication system for access, the correct and stable operation of the system of the participating unit itself |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | During the recovery verification test, the correct and smooth operation of the participating unit's own system |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
| Other feedback (market service providers do not need to fill in) |  |  |  |  |  |
|  | Entrustment declaration and transaction report of spot centralized bidding trading platform related business |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | Derivatives centralized bidding transaction business entrustment declaration and transaction report |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | Entrustment declaration and transaction return of comprehensive financial service platform related businesses |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | Entrustment declaration and transaction report of non-transaction processing platform related business |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | Entrustment declaration and transaction return of other related businesses of fixed income trading platform |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | International market interconnection platform related business entrustment declaration and transaction report |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | Through the trading terminal, you can submit entrustment, query market conditions, query transactions and download data, etc. |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | Receive and process transaction summary files from various platforms |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | Receiving and processing clearing and delivery documents |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
| Other feedback |  |  |  |  |  |
| If there are any "abnormal" items in the above feedback, please be sure to explain the specific situation: (no more than 500 Chinese characters, please explain in detail which business systems are involved and the specific symptoms of each system) |  |  |  |  |  |