Shenzhen Stock Exchange Trading and Settlement System on August 17, 2024

Full network testing solution

Purpose of the test

On July 26, 2024, the Shenzhen Stock Exchange (hereinafter referred to as the SZSE) issued the "Notice on the Adjustment of the Information Disclosure Mechanism for Shenzhen-Hong Kong Stock Connect Transactions", announcing that the SZSE will adjust the information disclosure mechanism for Shenzhen-Hong Kong Stock Connect transactions from August 19, 2024. In order to ensure the smooth implementation of the daily quota display adjustment of Hong Kong Stock Connect , the SZSE and the Shenzhen Branch of China Securities Depository and Clearing Co., Ltd. (hereinafter referred to as China Clearing Shenzhen Branch) are scheduled to organize a full network test on August 17, 2024 , to simulate the entrustment declaration, transaction return, market information reception, stock and fund clearing and delivery and other business processing processes of Shenzhen Securities and Hong Kong Stock Connect (hereinafter referred to as Hong Kong Stock Connect) securities under Shenzhen - Hong Kong Stock Connect , daily transactions, non-trading and other businesses , to test the correctness of the technical systems of all market participants. After the test is completed, the relevant technical system for the daily quota display adjustment of Hong Kong Stock Connect will be officially launched.

Test units

Shenzhen Stock Exchange

Hong Kong Exchanges and Clearing Limited

China Securities Depository and Clearing Corporation Shenzhen Branch

Shenzhen Securities Communications Co., Ltd.

Member units

Fund Management Company

Other trading participants of Hong Kong Stock Connect

Clearing Participants

Other related units

Test content

The Shenzhen Stock Exchange's trading system and settlement system simulated trading and settlement on T-day ( August 17, 2024 ) , and Hong Kong Stock Connect securities simulated half-day trading on T-day and settlement on T-day .

- T-day test content
Market Participant Technical Systems:

Simulate the entrustment declaration of daily trading and non-trading business of Shenzhen Stock Exchange securities (including spot, options and other varieties) and Hong Kong Stock Connect securities, and receive transaction returns and real-time market information. Carry out entrustment declaration, market information query, transaction inquiry and data download through the trading terminal.

Simulate the share and fund clearing and delivery business processing of Shenzhen Stock Exchange securities (including spot, options and other products) and Hong Kong Stock Connect securities.

The receiving, processing and displaying of the Hong Kong-Shenzhen Stock Connect market, mainly verifying the newly added value of the Amount Status (AmountStatus) field .

Test schedule

8:30 to 14:00 on August 17, 2024 (Saturday) .

The specific arrangements for the Shenzhen Stock Exchange's securities trading and settlement business test are detailed in the table below:

| T-day test matters (simulated T-day August 17, 2024 ) |  |  |
| --- | --- | --- |
| Time | Main test items | Key test contents of participating units |
| Before 9:00 | In the morning, the T-day static transaction reference information file, PCF file, information announcement, and shareholder meeting information file are issued. | Receive and load static transaction reference information files, PCF files, information announcements, and shareholder meeting information files |
| 9:00-12:00 （10:30-10:35 Closed at noon) | Set up Futian Center as the main center and Nanfang Center as the backup center to receive daily transactions, non-transactions and other commissions | Daily trading and non-trading businesses of Shenzhen Stock Exchange securities (including spot, options and other products) and Hong Kong Stock Connect securities . |
| 9:00-12:00 | D-COM business declaration |  |
| 12:00-13:30 | China Securities Depository and Clearing Corporation Shenzhen Branch simulates stock fund clearing and settlement on T day |  |
| After 13:30 | China Securities Depository and Clearing Corporation Shenzhen Branch sends T-day settlement data | Receive settlement data |
| Entrustment declaration time for each business platform |  |  |
| platform | Entrustment declaration time | Remark |
| Spot centralized bidding trading platform | 9:15-9:25,9:30-10:30,10:35-11:30 | Opening at 9:25, continuous bidding starts at 9:30 |
| Comprehensive financial service platform | 9:15-10:30,10:35-12:00 | The trading time for after-hours pricing is 11:35-12:00 |
| Derivatives centralized bidding trading platform | Same as the spot centralized bidding trading platform | The deadline for declaration of option combination strategy margin and ordinary position and covered call position transfer business is 11:45 |
| Non-transaction processing platform | 9:15-10:30,10:35-11:30 | The deadline for reporting options-related business is 12:00 |
| Fixed Income Trading Platform | 9:00-10:30,10:35-12:00 | The opening matching time for matching transactions is 9:15-9:25, and the continuous matching starts at 9:30 |
| OTC Business Platform | Not participating |  |

The specific arrangements for the testing of the Hong Kong Stock Connect trading and settlement business are detailed in the table below:

| step | Time period | Test content |  |
| --- | --- | --- | --- |
| Shenzhen Stock Exchange Hong Kong Stock Connect T-day half-day trading test arrangement (simulating the trading of the half-day market on T-day August 17, 2024 ) |  |  |  |
| 1 | Start at 9:00 |  |  |
| 2 | 9:00-9:30 | Pre-opening session | The test unit simulates the entrustment declaration of Hong Kong Stock Connect securities trading business, receives transaction returns , and receives and displays real-time market information. |
| 3 | 9:30-12:00 | Continuous Trading Session |  |
| 4 | 12:00-12:10 | Closing Auction Session |  |
| 5 | 12:10-12:45 | Release Hong Kong stock closing price files | Receive Hong Kong stock closing price files |
| August 17, 2024 ) |  |  |  |
| 1 | 9 : 00 -12:00 | D-COM business declaration (Hong Kong Stock Connect corporate actions and non-trading business, etc.) |  |
| 2 | 12:10-13:30 | Southbound Stock Connect Settlement Day-End Processing |  |
| 3 | After 13:30 | China Securities Depository and Clearing Corporation Limited Shenzhen Branch sends the Hong Kong Stock Connect settlement data for T-day |  |

Test data preparation

- The T-day test will use the stock data after the market close on August 16, 2024 (Friday) as the starting data for transaction settlement.

The trading gateway, trading unit, binding relationship between trading unit and trading gateway, custody unit, settlement account, securities account, derivative contract account, market maker related information, ETF PD broker list, dealer code, trading entity code, and trader code used in the T-day test are all consistent with the production system on August 19, 2024 (Monday).

The PCF/IOPV files used by all ETFs that used in the T-day test are all consistent with the production system on August 16, 2024 (Friday). All fund managers do not need to upload PCF/IOPV files for testing.

T-day test fund account balance setting

- China Securities Depository and Clearing Corporation Shenzhen Branch will uniformly revise the balance of spot settlement reserve accounts and derivative margin accounts of all settlement participants to 10 billion on August 17, 2024. The balance of Hong Kong Stock Connect settlement reserve accounts will not be adjusted. If adjustments are required, please call China Securities Depository and Clearing Corporation Shenzhen Branch to adjust the account balance. Contact number: 0755-88666429.

Precautions

- This test includes the trading system, settlement system, and D-COM system (excluding fund transfer business).

- Each participating unit is requested to develop a detailed test plan and operation process based on the actual situation of its own technical system. Before testing, back up the online system and data environment, and then prepare the relevant data for the test on August 17 , 2024. After the test is completed, audit the changes of the online system and restore the data environment to ensure the correct operation of the production system on the next trading day (August 19, 2024).

- The D-COM system will be in the test environment on the day of the test and will be restored to the production environment after 23:45 on August 17, 2024 (Saturday).

- User management related operations such as password modification and add user operation performed through the trading terminal during the test period are only valid during the test period and only apply to the test on August 17, 2024.

- The data in this test is only simulated test data and has nothing to do with actual business. It is not used as the basis for any transaction, non-transaction, account or other business in the production environment.

Testing requirements

- All member units, fund management companies, other trading participants of Hong Kong Stock Connect , clearing institutions and related units must participate in the test. Those who cannot participate in the test for some reason must fill in the feedback form (see the attachment of the test plan) to explain the reason and notify the Shenzhen Stock Exchange.

- During the test, each participating unit is requested to record the test phenomena and results in detail and check their correctness. If any abnormal phenomenon is found, please report it in time.

- To ensure that all trading participants can conduct the daily quota display adjustment test of Hong Kong Stock Connect in a comprehensive and complete manner , please ensure that the total amount of Hong Kong Stock Connect buy orders declared by all trading participants on the test day does not exceed HKD 500 million (the total amount of Hong Kong stock buy orders available to the trading participants will not be increased after the sale transaction or the cancellation of the buy order), and maintain the Hong Kong Stock Connect order price at a reasonable level (such as 10% above or below yesterday's closing price, not exceeding 1,000). Failure to comply with the test requirements will trigger abnormal trading monitoring or suspension of securities in the Hong Kong market, resulting in the inability to complete the test in some scenarios. If serious consequences are caused, the Shenzhen Stock Exchange will deal with it seriously.

- After the test is completed, each participating unit shall submit a test feedback form (see attachment) before 14:00 on August 17, 2024. Specifically , you can fill in the feedback form through the "Friendly Links-Online Survey Form" column at the bottom of the homepage of the "Member Business Zone" of the Shenzhen Stock Exchange (the content of the report can be updated) or fill in the feedback form through the Internet address https://survey.szse.cn/v/tech (the content of the report cannot be updated, and the last submission will prevail if multiple submissions are submitted).

Test contact number

Shenzhen Stock Exchange: 0755-82083510

China Securities Depository and Clearing Corporation Shenzhen Branch : 0755-88666429 (only used during the test period)

0755-21899968

Shenzhen Securities Communication Co., Ltd.: 0755-83182222

Appendix: Feedback form for the full network test of the Shenzhen Stock Exchange trading and settlement system on August 17, 2024

Shenzhen Stock Exchange

China Securities Depository and Clearing Corporation Shenzhen Branch

August 12 , 2024​

# appendix:

Shenzhen Stock Exchange Trading and Settlement System on August 17, 2024

Network-wide test feedback form

| Membership Code (To be filled in by members only) |  |  | Company Name |  |  |
| --- | --- | --- | --- | --- | --- |
| Contact |  |  | Contact Number (including mobile phones) |  |  |
| Email address |  |  |  |  |  |
| Name of the software developer of the system involved in this business |  |  |  |  |  |
| Do you want to take this test ? |  | ◎ Has participated in the test ◎ Not tested, reason for not testing : ________ |  |  |  |
| Is the relevant technical system for adjusting the daily quota display of Hong Kong Stock Connect online ? |  | ◎ This business is not currently available ◎ No modification is required, and it has been assessed that there is no impact on the existing system ◎ Needs transformation and the technical system is already online ◎ The technical system needs to be modified but has not yet been put online . The expected time of going online is: ________. After the Shenzhen Stock Exchange's technical system is put online, it has been evaluated that all existing businesses can be carried out normally. ◎ The technical system needs to be modified but has not been put online yet . The expected time of going online is ________. After the Shenzhen Stock Exchange's technical system is put online, it has been assessed that the existing business cannot be carried out normally. Business impact ________, countermeasures: ________. |  |  |  |
| Please fill in the test results of each functional point below (units not participating in the test can leave the following blank , * indicates key test scenarios) |  |  |  |  |  |
| Feedback on the test of adjusting the daily quota display of Hong Kong Stock Connect |  |  |  |  |  |
|  | * Processing and display of the real-time status of the Hong Kong Stock Connect market ( including the Amount Status field, the PosAmt field, etc. ) |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | * Hong Kong Stock Connect business entrustment declaration and transaction report |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | Receiving and processing static transaction reference information files issued in the morning |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | LEVEL1 Market reception and display |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | LEVEL2-1 Market reception and display |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | LEVEL2-2 Market information reception and display |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | Receiving and displaying spot prices |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | Receiving and displaying option quotes |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | * Receiving and displaying Hong Kong Stock Connect market information |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
| Other feedback (market service providers do not need to fill in) |  |  |  |  |  |
|  | Entrustment declaration and transaction report of spot centralized bidding trading platform related business |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | Derivatives centralized bidding transaction business entrustment declaration and transaction report |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | Entrustment declaration and transaction return of comprehensive financial service platform related businesses |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | Entrustment declaration and transaction report of non-transaction processing platform related business |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | Entrustment declaration and transaction return of other related businesses of fixed income trading platform |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | Through the trading terminal, you can submit entrustment, query market conditions, query transactions and download data, etc. |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | Receive and process transaction summary files from various platforms |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
|  | Receiving and processing clearing and delivery documents |  |  | ◎Normal◎Abnormal◎Untested◎No such business |  |
| Other feedback |  |  |  |  |  |
| If there are any "abnormal" items in the above feedback, please be sure to explain the specific situation: (no more than 500 Chinese characters, please explain in detail which business systems are involved and the specific symptoms of each system) |  |  |  |  |  |